## Checklist for
3.12 – Go-Live Planning and Go-Live

| # | Step | Description | Who Does This? | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Go-Live: Determine go-live date and obtain joint steering committee approval | The go-live date will be determined by the adopter project manager and OLIS initiative lead. The joint steering committee will approve the go-live date. Once approved, the OLIS initiative lead will forward the date and an overview of the project to the OLIS program office, OLIS implementation team, OLIS business delivery team, network team, and service desk. | Adopter Project Manager |  |
| 2 | Training: Determine training requirements | Training requirements may include: End user needs, training materials, train-the-trainer needs, training communication needs, and training implementation needs. | Adopter Project Manager | Training requirements completed |
| 3 | Training: Develop training plan | The training plan will formally document the logistics, roles and responsibilities, participants, and schedule for training. | Adopter Project Manager | Training plan developed |
| 4 | Training: Determine training logistics | The adopter project manager must identify all logistical details (e.g., location(s), users, trainers, and schedules) required for training. | Adopter Project Manager | Training logistics determined |
| 5 | Training: Develop training material | Training material includes the content the instructor will use to teach users, as well as guides that users can take away after training. | Adopter Project Manager | Training material developed |
| 6 | Training: Train IT, service desk, and users | Training 0f additional users may be conducted during the ramp-up stage. Note: Necessary information about how patients can block access to their data must also be provided. | Adopter Project Manager | Training completed |
| 7 | Communication: Complete communication with stakeholders | All ordering practitioners and patients must be notified that test requests and test results will be submitted to OLIS. | Adopter Project Manager | Communications and media event completed |
| 8 | Go-Live: Complete and email client site profile form | The adopter project manager should email the completed form to the OLIS initiative lead. The OLIS initiative lead will provide this form to the OLIS business delivery team. | Adopter Project Manager | Client site profile form completed and emailed to OLIS initiative lead |
| 9 | Go-Live: Add organizational contacts in the adopter’s Remedy account | The OLIS business delivery team will modify the adopter’s account in Remedy by adding helpdesk, privacy, notification, and security contacts. | OLIS Business Delivery Team | Account updated in Remedy |
| 10 | Go-Live: Complete go-live gateway checklist | The OLIS initiative lead will work with the adopter project manager to complete the go-live gateway checklist. The adopter project manager, OLIS initiative lead, and OLIS program office manager must sign off. | OLIS Initiative Lead | Go-live gateway checklist completed |
| 11 | Go-Live: Promote solution code to site production environment | The adopter will promote their interface solution code to the adopter’s production environment. | Adopter Project Manager | Code promoted to adopter’s production environment |
| 12 | Go-Live: Configure production interface and implement go-live filter | The production interface may need to be configured after the solution code has been promoted, and the go-live filter/throttle must be put in place. | Adopter Project Manager | Production interface configured and go-live filter put in place |
| 13 | Go-Live: Activate production interface | The adopter will activate (turn on) the interface and “go-live” in the OLIS production environment. | Adopter Project Manager | Production interface active |