## Checklist for
3.9 – Client Self-Test (CST)

| # | Step | Description | Who Does This? | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Prerequisite: Provide the developers and testers with a copy of this chapter, 3.9 – Client Self-Test (CST) | Details about all relevant client self-test (CST) information and activities, as well as this checklist, are available in the guide. Tip: The adopter project manager may need to download any additional documents that are provided as hyperlinks in this guide, and provide them to the developers and testers. | Adopter Project Manager |  |
| 2 | Prerequisite: Confirm connectivity to the CST environment | Ensure that the adopter’s systems can communicate with the OLIS CST environment. Note: Refer to Chapter 3.5 – Environment Setup and Connectivity for more details. | Developer or Network Resource |  |
| 3 | Prerequisite: Confirm registration and enrolment of developers and testers | Ensure that all appropriate end users (e.g., developers and testers) have been registered and enrolled, and can access the OLIS portlet in the CST environment. Note: Refer to Chapter 3.6 – Registration and Enrolment of Individuals for more details. | LRA |  |
| 4 | Prerequisite: Confirm setup of test patients | Ensure that test patients provided by OLIS, and to be used during CST, have been setup in the adopter’s test environment. | Tester or Master File Maintenance Resource |  |
| 5 | Prerequisite: Confirm understanding of OLIS conformance test scenarios | Ensure that the developers and testers are conversant with the requirements of the CT scenarios. Note: Refer to the OLIS Conformance Test Scenarios document for more details. | Adopter Project Manager Developer Tester |  |
| 6 | Develop CST test plan and distribute to testing team | Create the CST test plan to ensure that everyone knows how and what to test. Note: The CST test plan should be approved by the person who will sign off on nomenclature mapping testing (e.g., lab director, medical director, QA manager, or equivalent). | Adopter Project Manager | CST test plan |
| 7 | Execute CST testing according to the CST test plan | Execute all tests in the CST test plan. Note: Don’t forget to ask the CPIS for assistance and support in analyzing the HL7 messages or troubleshooting issues. Tip: Use the OLIS Nomenclature Testing Tracker (Template) to assist with nomenclature testing. | Tester |  |
| 8 | Send nomenclature test request/test result linkages file to CPIS | The adopter must send the test request/test result linkages files to the CPIS to ensure pairings are acceptable to OLIS. | Nomenclature Resource | Nomenclature test request/test result linkages file sent to CPIS |
| 9 | Confirm test request/test result pairings are acceptable | The CPIS must review the linkages file and confirm that that pairings are acceptable to OLIS. | CPIS |  |
| 10 | Complete the OLIS Client Self-Test (CST) Gateway Checklist and send to the adopter project manager for signature | The OLIS CPIS must complete the OLIS Client Self-Test (CST) Gateway Checklist and send to the adopter project manager for signature. | CPIS | OLIS Client Self-Test (CST) Gateway Checklist sent to adopter project manager |
| 11 | Sign the OLIS Client Self-Test (CST) Gateway Checklist and send to the CPIS | The adopter project manager must confirm that the activities identified on the OLIS Client Self-Test (CST) Gateway Checklist have been completed. The adopter project manager must sign and scan the form, and email it to the CPIS. | Adopter Project Manager | OLIS Client Self-Test (CST) Gateway Checklist signed and returned to CPIS |
| 12 | File the signed gateway checklist on the shared drive | The CPIS must store the signed form on the shared drive, and notify the OLIS initiative lead of its receipt. | CPIS | Signed and scanned OLIS Client Self-Test (CST) Checklist stored on shared drive |